VILAGIO TRADING LIMITED

VTL Executive Mobile Application

Complete Development Roadmap & Claude Code Build Prompt

| Document Version | 1.0 — Initial Roadmap |
| --- | --- |
| Prepared For | CEO & Senior Leadership, VTL |
| App Type | React Native (Expo) — Android APK |
| Backend Integration | Existing VTL ERP REST API (Node/Express/Neon) |
| Target Phases | 5 Phases → Production-ready APK |
| Est. Total Build Time | 3–5 weeks (solo developer) |

STRICTLY CONFIDENTIAL — INTERNAL USE ONLY

# 1. Executive Overview

This document defines the complete development roadmap for the VTL Executive Mobile Application — a purpose-built companion to the existing Vilagio ERP system. Where the ERP is a full-featured, desktop-optimised management platform, the mobile app serves a single focused mission: give the CEO and senior leadership team a real-time, unified view of the entire business from the palm of their hand.

The app is read-first, insight-driven, and deliberately streamlined. It does not replicate every form and workflow in the ERP — it surfaces the signals that matter most to leadership: what is running, what is stuck, who owns what, and where the business stands against its targets at any moment.

## 1.1 Design Philosophy

- Monitor, not operate — the app is for oversight, not transaction entry.

- One screen, one answer — each screen delivers a clear, decisive answer to a leadership question.

- Zero duplication of backend logic — all business rules live in the existing Express API; the app only consumes data.

- Dark-mode by default — consistent with the ERP brand and optimised for executive use in varied lighting.

- Offline-tolerant — critical KPIs are cached locally so the app is useful even with intermittent connectivity in Chingola.

## 1.2 Relationship to the ERP

The mobile app connects to the same Render-hosted Node/Express backend that powers the web ERP. It authenticates with the same JWT system and reads from the same Neon PostgreSQL database. No new database tables are required for Phase 1–3; a small set of mobile-specific API endpoints will be added to the existing backend to aggregate data efficiently for mobile payloads.

The mobile app will NEVER write production data in Phase 1. Read-only is the rule until Phase 4 when targeted micro-actions (approve/reject) are introduced.

# 2. Technical Architecture

## 2.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile Framework | React Native + Expo SDK 51 | Same React/TypeScript skills as the existing Next.js frontend. Expo simplifies APK builds without requiring Android Studio. |
| Language | TypeScript | Consistent with ERP frontend codebase. |
| Navigation | Expo Router (file-based) | Mirrors Next.js App Router conventions already known to the developer. |
| State Management | Zustand + React Query | Zustand for auth/global state; React Query for server cache, refetching, and optimistic UI. |
| HTTP Client | Axios (shared config) | Same interceptor pattern already used in ERP frontend hooks. |
| Charts | Victory Native XL | Best-in-class React Native charting; GPU-accelerated via Reanimated. |
| UI Components | Custom (NativeWind / Tailwind for RN) | Tailwind utility classes on React Native — consistent with ERP design language. |
| Local Storage | MMKV (via expo-secure-store for auth) | Fastest RN key-value store; secure storage for JWT tokens. |
| Push Notifications | Expo Notifications + backend webhook | Alert leadership of critical events without opening the app. |
| APK Build | EAS Build (Expo Application Services) | Cloud APK builds — no local Android toolchain needed. |
| Backend | Existing VTL Express API on Render | Zero new infrastructure required. |
| Database | Existing Neon PostgreSQL | New mobile-optimised aggregate endpoints only. |

## 2.2 Folder Structure

This mobile app lives at /vtl-mobile inside your existing ERP monorepo root, alongside /backend and /frontend.

vtl-mobile/

├── app/                        ← Expo Router screens

│   ├── (auth)/                 ← Login, forgot password

│   ├── (tabs)/                 ← Bottom tab navigator

│   │   ├── index.tsx           ← Home / Command Centre

│   │   ├── operations.tsx      ← Production & Inventory

│   │   ├── quality.tsx         ← QMS / NCR / CAPA

│   │   ├── commercial.tsx      ← Sales & Customers

│   │   └── people.tsx          ← HR & Training

│   └── _layout.tsx

├── components/                 ← Shared UI components

│   ├── KpiCard.tsx

│   ├── MetricRow.tsx

│   ├── ActivityFeed.tsx

│   ├── AlertBanner.tsx

│   └── MiniChart.tsx

├── hooks/                      ← Data fetching hooks

│   ├── useDashboard.ts

│   ├── useOperations.ts

│   ├── useQuality.ts

│   └── useAuth.ts

├── services/                   ← Axios API layer

│   └── api.ts

├── stores/                     ← Zustand stores

│   └── authStore.ts

├── constants/                  ← Theme, routes, colours

│   └── theme.ts

├── app.json                    ← Expo config

├── eas.json                    ← EAS Build config

└── package.json

## 2.3 New Backend Endpoints Required

The following mobile-optimised endpoints must be added to the existing Express backend. They aggregate data that would otherwise require multiple round-trips from a mobile client. All endpoints are GET-only in Phase 1–3 and sit behind the existing authenticate middleware.

| Endpoint | Tab / Screen | What It Returns |
| --- | --- | --- |
| GET /mobile/dashboard | Home / Command Centre | Top-level KPIs: active batches, open NCRs, low-stock alerts, today's transactions, QMS completion %, pending approvals count. |
| GET /mobile/operations | Operations Tab | Active production batches + status, inventory health (low stock items, recent transactions), top 5 stock movements today. |
| GET /mobile/quality | Quality Tab | Open NCR list, overdue CAPAs, QMS document readiness by section, upcoming audit dates, training compliance %. |
| GET /mobile/commercial | Commercial Tab | Sales order pipeline (if sales module exists), customer activity, vendor/supplier outstanding items. |
| GET /mobile/people | People Tab | Pending training acknowledgements, user activity log, document acknowledgement rate, team compliance by role. |
| GET /mobile/alerts | Notification Feed | All time-sensitive flags: NCRs raised in last 24h, batches stalled > 4h, CAPA deadlines in 7 days, stock at 0. |
| POST /mobile/approve/:type/:id | Actions (Phase 4) | Approve/reject a CAPA, NCR update, or document release — with digital signature password in body. |

# 3. Screen-by-Screen Specification

## 3.1 Home — Command Centre

The first screen a user sees after login. The goal is to answer "How is the business right now?" in a single scroll. Everything is a summary card — tap any card to drill into the relevant tab.

| Screen | Data Shown | Source API / Table |
| --- | --- | --- |
| Live Alert Banner | Critical flags: zero-stock items, overdue CAPAs, stalled batches, new NCRs since last login. | GET /mobile/alerts |
| Production Pulse | Active batch count, batches awaiting QA gate, next batch ETA. | GET /mobile/operations |
| QMS Readiness Ring | Circular progress: % of documents released. Colour-coded green / amber / red. | GET /mobile/dashboard |
| Inventory Health | Low-stock item count, total transaction value today, last stock movement timestamp. | GET /mobile/dashboard |
| Pending Actions | Documents in REVIEW, NCRs unassigned, CAPAs overdue — tappable counters. | GET /mobile/dashboard |
| Activity Feed | Last 10 system events across all modules with actor name, timestamp, action. | GET /mobile/alerts |

## 3.2 Operations Tab

| Screen | Data Shown | Source API / Table |
| --- | --- | --- |
| Active Batches List | Batch code, product name, status badge (Draft / QA / In Progress / Released), started by, elapsed time. | GET /mobile/operations → production_batches |
| Batch Quick Detail | Tap a batch: see components assigned, QA gates passed/pending, IPQC count, deviations. | GET /production/batches/:id |
| Inventory Snapshot | Top 10 products by movement today, low-stock items with reorder flag, warehouse distribution. | GET /mobile/operations → inventory |
| Transaction Feed | Last 20 stock movements: type (Receive/Issue/Transfer/Adjust), product, qty, operator, location, time. | GET /inventory/transactions |

## 3.3 Quality Tab

| Screen | Data Shown | Source API / Table |
| --- | --- | --- |
| QMS Section Rings | Each QMS department section shown as a mini progress ring with doc count and % released. | GET /qms/stats |
| Open NCR List | NCR code, description snippet, severity badge (Minor/Major/Critical), raised by, age in days, status. | GET /qms/ncrs?status=OPEN |
| Overdue CAPAs | CAPA code, linked NCR, action owner name, due date, days overdue (red if past). | GET /qms/capas |
| Audit Calendar | Next 3 scheduled audits: type, date, lead auditor, scope. Tap for full audit detail. | GET /qms/audits |
| Training Compliance | Overall % acknowledged. Per-role compliance bar. Who has not acknowledged latest SOPs. | GET /qms/training |

## 3.4 Commercial Tab

This tab grows as VTL's commercial modules are built. In Phase 1 it surfaces what the ERP already tracks. Fields marked (*) are future-ready placeholders.

| Screen | Data Shown | Source API / Table |
| --- | --- | --- |
| Sales Pipeline * | Open orders by stage, total pipeline value, orders due this week. (Requires sales module.) | Future: GET /sales/pipeline |
| Customer Activity * | Top 5 customers by order volume this month, last interaction date. | Future: GET /crm/customers |
| Vendor / Supplier Watch | Suppliers with outstanding POs, last delivery date, any flagged quality issues from NCR module. | GET /mobile/commercial → suppliers JOIN qms_ncr |
| Stock-Outs Impact | Products currently at zero stock with last sale date — proxy for lost revenue opportunity. | GET /mobile/commercial → inventory WHERE qty = 0 |

## 3.5 People Tab

| Screen | Data Shown | Source API / Table |
| --- | --- | --- |
| Team Overview | Total active users by role. Last login per role group (Engineering / QA / Sales etc.). | GET /mobile/people → users |
| Training Leaderboard | Ranked list: users by % of released documents acknowledged. Red flag for anyone under 50%. | GET /qms/training |
| Document Acknowledgement Due | List of users who have not acknowledged documents released in last 30 days, grouped by doc. | GET /qms/training |
| Activity Audit | Last 20 meaningful ERP actions across all users: who did what, when. Sourced from audit_log table. | GET /mobile/people → audit_log |

# 4. Phased Development Roadmap

The roadmap is structured into five phases that deliver working, testable software at the end of each phase. Install the APK after each phase and validate before proceeding.

| Phase | Deliverable | Key Work | Est. Duration | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | Project Scaffold + Auth + Home Screen | Expo project init, EAS config, folder structure, Axios + Auth layer, Login screen, Home Command Centre screen with live API data, APK proof of concept. | 1–1.5 weeks | 🟡 TO BUILD |
| Phase 2 | Operations + Quality Tabs | Operations tab (batches + inventory), Quality tab (QMS rings, NCR list, CAPA, audits, training). Backend mobile aggregate endpoints. | 1 week | 🟡 TO BUILD |
| Phase 3 | Commercial + People Tabs + Alerts | Commercial tab, People tab, global alert/notification feed, push notification setup via Expo Notifications. | 0.5–1 week | 🟡 TO BUILD |
| Phase 4 | Micro-Actions (Approve/Reject) | In-app approval for document releases, NCR acknowledgements, CAPA closures — with digital signature password prompt. POST /mobile/approve endpoint. | 0.5–1 week | 🟡 TO BUILD |
| Phase 5 | Polish + Production APK | Offline caching (React Query persistence), dark/light mode toggle, biometric lock (Expo LocalAuthentication), EAS production build, signed APK distribution. | 0.5–1 week | 🟡 TO BUILD |

Phase 1 produces a functional APK you can install immediately on your Android device — even with only the Home screen populated. Ship early, iterate fast.

# 5. Phase-by-Phase Build Detail

## Phase 1 — Scaffold, Auth & Command Centre

### Goals

- Expo + EAS project fully configured and building APKs from the command line.

- JWT login using existing VTL backend — same credentials as the ERP web app.

- Home screen populated with live data from GET /mobile/dashboard.

- Bottom tab navigation shell in place (tabs visible but content placeholder for Phases 2–3).

- First EAS Development Build installed on a physical Android device.

### Files to Create

- vtl-mobile/app.json — Expo config with bundle ID com.vtl.executive

- vtl-mobile/eas.json — EAS build profiles (development, preview, production)

- vtl-mobile/app/(auth)/login.tsx — Login screen

- vtl-mobile/app/(tabs)/_layout.tsx — Bottom tab layout

- vtl-mobile/app/(tabs)/index.tsx — Home / Command Centre

- vtl-mobile/services/api.ts — Axios instance with JWT interceptor

- vtl-mobile/stores/authStore.ts — Zustand auth store with MMKV persistence

- vtl-mobile/hooks/useDashboard.ts — React Query hook for GET /mobile/dashboard

- vtl-mobile/components/KpiCard.tsx, AlertBanner.tsx, ActivityFeed.tsx

- backend/src/routes/mobile-routes.js — New mobile aggregate endpoints

- backend/src/services/mobile-service.js — Mobile aggregation queries

### Backend Work

- Create mobile-routes.js and mobile-service.js in the existing Express backend.

- Register /api/mobile/* routes in server.js.

- Implement GET /mobile/dashboard — single query aggregating: active batch count, open NCR count, low-stock item count (qty <= reorder_level), pending approval count, QMS overall completion.

- Implement GET /mobile/alerts — recent critical events across all modules in last 24h.

## Phase 2 — Operations & Quality Tabs

### Goals

- Operations tab: live production batch list with status, inventory snapshot, transaction feed.

- Quality tab: QMS section rings, NCR list, CAPA overdue list, audit calendar, training compliance.

- Implement GET /mobile/operations and GET /mobile/quality endpoints.

- Drill-down navigation: tap a batch → batch detail screen using existing GET /production/batches/:id.

- Tap an NCR → NCR detail screen using existing GET /qms/ncrs.

### Files to Create

- vtl-mobile/app/(tabs)/operations.tsx

- vtl-mobile/app/(tabs)/quality.tsx

- vtl-mobile/app/batch/[id].tsx — Batch detail drill-down

- vtl-mobile/app/ncr/[id].tsx — NCR detail drill-down

- vtl-mobile/hooks/useOperations.ts

- vtl-mobile/hooks/useQuality.ts

- vtl-mobile/components/MiniChart.tsx — Sparkline charts (Victory Native)

- vtl-mobile/components/StatusBadge.tsx — Reusable status pill

- vtl-mobile/components/SectionRing.tsx — Circular progress ring

## Phase 3 — Commercial, People & Push Notifications

### Goals

- Commercial tab with vendor watch and stock-out impact (sales pipeline placeholder).

- People tab with team overview, training leaderboard, and audit log feed.

- Push notifications: configure Expo Notifications, add device token registration endpoint to backend, trigger notifications from backend on: new NCR raised, CAPA past due, batch stalled.

- In-app notification feed screen (all alerts in one scrollable list).

### Files to Create

- vtl-mobile/app/(tabs)/commercial.tsx

- vtl-mobile/app/(tabs)/people.tsx

- vtl-mobile/app/notifications.tsx — Alert feed screen

- vtl-mobile/hooks/useNotifications.ts

- backend/src/services/push-notification-service.js

- backend — Add POST /mobile/register-device endpoint for Expo push tokens.

## Phase 4 — Micro-Actions

### Goals

- Allow in-app approval of: QMS document releases, NCR status updates, CAPA closures.

- Every action requires a digital signature password prompt (same pattern as ERP web app).

- POST /mobile/approve/:type/:id endpoint in backend — delegates to existing service methods.

- Success/failure feedback with optimistic UI update via React Query cache invalidation.

### Security Rules

- Only users with roles: admin, qa, manager, ceo, cfo can see the approve button.

- Password is never stored — sent per-action in the POST body, verified against bcrypt hash server-side, matching existing releaseDocument() and verifySignature() patterns.

- All approvals are logged in qms_approvals table and audit_log — identical to web ERP behaviour.

## Phase 5 — Polish & Production APK

### Goals

- Offline-first: React Query persistence with MMKV adapter — last-known data shown when offline, stale indicator displayed.

- Biometric lock: Expo LocalAuthentication — Face ID / fingerprint to unlock after background.

- EAS Production Build: signed APK ready for direct install or Google Play internal testing.

- App icon + splash screen using VTL logo assets.

- Performance audit: all screens load in under 2 seconds on mid-range Android (target: Samsung A-series).

### EAS Production Build Command

eas build --platform android --profile production

This produces a signed .apk or .aab file downloadable from the EAS dashboard. Install directly via ADB or distribute via Google Play internal testing track.

# 6. Claude Code Build Prompt

Copy the prompt below in full and run it inside Claude Code from the root of your ERP monorepo (the folder that contains /backend and /frontend). Claude Code will scaffold all files, install dependencies, and configure EAS. Work through the phases sequentially — validate each phase before starting the next.

▶  CLAUDE CODE PROMPT — COPY EVERYTHING BELOW THIS LINE  ◀

You are building a React Native (Expo) mobile application called "VTL Executive" for Vilagio Trading Limited.

This app is a read-first executive dashboard that connects to the existing VTL ERP backend.

═══════════════════════════════════════════════════════════════

CONTEXT: THE EXISTING SYSTEM

═══════════════════════════════════════════════════════════════

Backend: Node.js + Express, deployed on Render.

- Location in monorepo: /backend

- Entry point: /backend/server.js

- Services: /backend/src/services/ (auth-service.js, qms-service.js, inventory-service.js, etc.)

- Routes: /backend/src/routes/

- Auth middleware: /backend/src/middleware/auth-middleware.js

- Database: Neon PostgreSQL (pool exported from /backend/src/services/auth-service.js)

- Existing QMS routes: /api/qms/* (stats, documents, ncrs, capas, audits, training)

- Existing inventory routes: /api/inventory/*

- Existing auth routes: /api/auth/* (login returns { token, refreshToken, user })

Frontend (web ERP): Next.js on Vercel — DO NOT modify.

- Location: /frontend

The mobile app goes in a NEW folder: /vtl-mobile (at the monorepo root).

═══════════════════════════════════════════════════════════════

PHASE 1: SCAFFOLD + AUTH + HOME SCREEN

═══════════════════════════════════════════════════════════════

STEP 1 — BACKEND: Add mobile aggregate routes

In /backend/src/services/ create mobile-service.js with these methods:

1. getDashboardSummary()

Returns a single JSON object with:

- active_batches: COUNT from production_batches WHERE status NOT IN ('completed', 'released', 'rejected')

- open_ncrs: COUNT from qms_ncr WHERE status = 'OPEN'

- overdue_capas: COUNT from qms_capa WHERE status NOT IN ('CLOSED','VERIFIED') AND due_date < NOW()

- low_stock_items: COUNT from inventory WHERE quantity <= reorder_level AND quantity > 0

- zero_stock_items: COUNT from inventory WHERE quantity = 0

- pending_docs_review: COUNT from qms_documents WHERE status = 'REVIEW'

- qms_completion_pct: overall_completion from qms_sections join (reuse getCompletionStats logic)

- recent_transactions_count: COUNT from inventory_transactions WHERE created_at >= NOW() - INTERVAL '24 hours'

2. getAlertFeed(limit = 20)

Returns array of alert objects: { id, type, title, description, severity, created_at, actor_name }

Pull from:

- qms_ncr raised in last 48h (type: 'NCR', severity from ncr.severity)

- qms_capa where due_date < NOW() and status OPEN (type: 'CAPA_OVERDUE', severity: 'HIGH')

- inventory where quantity = 0 (type: 'ZERO_STOCK', severity: 'MEDIUM')

- qms_documents where status = 'REVIEW' (type: 'DOC_REVIEW', severity: 'LOW')

Order by created_at DESC. Join users table for actor_name where applicable.

3. getOperationsSummary()

Returns:

- batches: array from production_batches JOIN users ON created_by ORDER BY created_at DESC LIMIT 10

Fields: batch_id/batch_number, product_name (join products), status, created_at, created_by_name

- low_stock: array from inventory JOIN products WHERE quantity <= reorder_level LIMIT 10

Fields: product_id, product_name, sku, quantity, reorder_level, warehouse_location

- recent_transactions: last 15 from inventory_transactions JOIN products JOIN users

Fields: transaction_type, product_name, quantity, location, operator_name, created_at

4. getQualitySummary()

Returns:

- qms_sections: all sections with completion_pct (reuse existing stats query)

- open_ncrs: array from qms_ncr WHERE status IN ('OPEN','CAPA_REQUIRED') JOIN users ORDER BY created_at DESC

- overdue_capas: array from qms_capa WHERE due_date < NOW() AND status NOT IN ('CLOSED','VERIFIED') JOIN users

- upcoming_audits: next 5 from qms_audits WHERE audit_date >= NOW() ORDER BY audit_date ASC JOIN users

- training_compliance_pct: (acknowledged / total possible) × 100 from qms_training_records

5. getPeopleSummary()

Returns:

- users_by_role: GROUP BY role, COUNT(*) WHERE is_active = true

- training_leaderboard: per-user acknowledgement rate — top 10 and bottom 5

- pending_acknowledgements: users who have not acknowledged docs released in last 30 days

- recent_activity: last 20 rows from audit_log JOIN users ORDER BY created_at DESC

(If audit_log does not exist, fall back to last 20 inventory_transactions JOIN users)

In /backend/src/routes/ create mobile-routes.js:

- All routes use: router.use(authenticate)

- GET /dashboard → mobileService.getDashboardSummary()

- GET /alerts → mobileService.getAlertFeed()

- GET /operations → mobileService.getOperationsSummary()

- GET /quality → mobileService.getQualitySummary()

- GET /people → mobileService.getPeopleSummary()

In /backend/server.js, register the new routes:

app.use('/api/mobile', require('./src/routes/mobile-routes'));

(Add this line alongside the other route registrations)

STEP 2 — MOBILE APP: Scaffold the Expo project

From the monorepo root, run:

npx create-expo-app vtl-mobile --template blank-typescript

Then inside /vtl-mobile install these dependencies:

npx expo install expo-router react-native-safe-area-context react-native-screens

npx expo install expo-secure-store expo-local-authentication expo-notifications

npx expo install @react-navigation/native

npm install zustand axios @tanstack/react-query

npm install react-native-mmkv

npm install victory-native react-native-reanimated react-native-svg

npm install nativewind

npm install --save-dev tailwindcss

Configure app.json:

{

"expo": {

"name": "VTL Executive",

"slug": "vtl-executive",

"version": "1.0.0",

"orientation": "portrait",

"icon": "./assets/icon.png",

"splash": { "image": "./assets/splash.png", "resizeMode": "contain", "backgroundColor": "#0F2942" },

"android": {

"adaptiveIcon": { "foregroundImage": "./assets/adaptive-icon.png", "backgroundColor": "#0F2942" },

"package": "com.vtl.executive"

},

"scheme": "vtl-executive",

"plugins": ["expo-router", "expo-secure-store", "expo-notifications"]

}

}

Create eas.json:

{

"cli": { "version": ">= 10.0.0" },

"build": {

"development": { "developmentClient": true, "distribution": "internal" },

"preview": { "distribution": "internal", "android": { "buildType": "apk" } },

"production": { "android": { "buildType": "apk" } }

}

}

STEP 3 — MOBILE APP: Core files

Create /vtl-mobile/constants/theme.ts:

Export a COLORS object matching VTL ERP palette:

navy: '#0F2942', blue: '#1565C0', sky: '#0EA5E9', teal: '#0D9488',

green: '#16A34A', amber: '#D97706', red: '#DC2626',

bg: '#0F172A', surface: '#1E293B', border: '#334155', text: '#F1F5F9', muted: '#94A3B8'

Create /vtl-mobile/services/api.ts:

- Create an Axios instance with baseURL from env (EXPO_PUBLIC_API_URL)

- Request interceptor: attach Bearer token from SecureStore (key: "vtl_token")

- Response interceptor: on 401, attempt refresh using refreshToken from SecureStore,

retry original request, on refresh failure clear tokens and navigate to /login

- Export typed API methods: getAlerts(), getDashboard(), getOperations(), getQuality(), getPeople()

Create /vtl-mobile/stores/authStore.ts:

Zustand store with: user, token, isAuthenticated, login(email, password), logout()

- login() calls POST /api/auth/login, stores token + refreshToken in SecureStore,

stores user object in MMKV

- logout() clears SecureStore and MMKV

- Persist user state in MMKV so the app remembers the logged-in user between sessions

Create /vtl-mobile/app/_layout.tsx:

- Expo Router root layout

- Wrap with <QueryClientProvider>, <SafeAreaProvider>

- Check auth state: if not authenticated redirect to /(auth)/login

- If authenticated render <Stack> with (tabs) as the home

Create /vtl-mobile/app/(auth)/login.tsx:

Design: dark background (#0F172A), VTL logo centred at top (use logo-white.png from /frontend/public/)

- Email and password text inputs (styled dark: background #1E293B, border #334155, text white)

- "Sign In" button in sky blue (#0EA5E9) — full width, rounded

- On submit: call authStore.login(), show loading spinner, on error show inline error message

- No "forgot password" in Phase 1

Create /vtl-mobile/app/(tabs)/_layout.tsx:

Bottom tab navigator with 5 tabs:

- Home (icon: house) → index.tsx

- Operations (icon: factory/settings) → operations.tsx

- Quality (icon: shield-check) → quality.tsx

- Commercial (icon: trending-up) → commercial.tsx

- People (icon: users) → people.tsx

Tab bar style: background #1E293B, active tint #0EA5E9, inactive tint #64748B

Create /vtl-mobile/hooks/useDashboard.ts:

useQuery({ queryKey: ['dashboard'], queryFn: api.getDashboard, refetchInterval: 60000 })

Also useQuery for alerts with refetchInterval: 30000

Create these reusable components in /vtl-mobile/components/:

KpiCard.tsx

Props: title, value, subtitle, color, onPress, icon

Renders a dark card (#1E293B) with a coloured left border and large value text.

Tappable — calls onPress when pressed.

AlertBanner.tsx

Props: alerts (array), onPress

Horizontal scrollable row of alert chips. Each chip: severity colour background, icon, short title.

Red for HIGH, amber for MEDIUM, blue for LOW.

ActivityFeed.tsx

Props: items (array of {title, description, time, type})

Vertical list of timeline items with coloured dot by type and relative time (e.g. "2h ago").

StatusBadge.tsx

Props: status (string)

Returns a coloured pill. Colour mapping:

RELEASED/COMPLETED/CLOSED/VERIFIED → green

REVIEW/PLANNED/IN_PROGRESS → blue

DRAFT/OPEN → amber

OVERDUE/CRITICAL/ZERO_STOCK → red

Default → grey

Create /vtl-mobile/app/(tabs)/index.tsx (Home / Command Centre):

- Pull data from useDashboard hook

- Show loading skeleton while data loads

- Layout (top to bottom, dark background):

1. Header: "Good morning, [user.full_name]" + VTL logo top right

2. AlertBanner with high-severity alerts (if any)

3. Grid of KpiCards (2 columns):

- Active Batches (value: active_batches, color: sky)

- Open NCRs (value: open_ncrs, color: amber)

- Overdue CAPAs (value: overdue_capas, color: red)

- Low Stock Items (value: low_stock_items, color: amber)

- Docs In Review (value: pending_docs_review, color: blue)

- QMS Ready (value: qms_completion_pct + '%', color: green)

4. Section header: "Recent Activity"

5. ActivityFeed (last 10 alerts)

- Pull-to-refresh triggers refetch of all queries

═══════════════════════════════════════════════════════════════

PHASE 2: OPERATIONS & QUALITY TABS

═══════════════════════════════════════════════════════════════

Create /vtl-mobile/app/(tabs)/operations.tsx:

Fetch from GET /api/mobile/operations

Sections:

1. "Active Production Batches" — FlatList of batch cards.

Each card: batch_number (mono font), product_name, StatusBadge, elapsed time, created_by_name.

Tapping a batch navigates to /batch/[id]

2. "Low Stock Alert" — FlatList of inventory items with red quantity indicator.

Shows product_name, sku, current qty vs reorder_level, location.

3. "Recent Transactions" — FlatList of transaction rows.

Shows type badge, product_name, ±qty, operator, time.

Create /vtl-mobile/app/batch/[id].tsx:

Fetch from GET /api/production/batches/:id (existing endpoint)

Show: batch info header, components list with warehouse locations,

QA gates timeline (gate 1/2/3 with pass/fail indicator), IPQC count, deviations count.

Create /vtl-mobile/app/(tabs)/quality.tsx:

Fetch from GET /api/mobile/quality

Sections:

1. "QMS Readiness" — horizontal scrollable row of department section circles.

Each circle: section_code, % fill in section colour, released/total count below.

2. "Open NCRs" — FlatList. NCR code, description (truncated 80 chars), severity badge, age.

Tapping navigates to /ncr/[id].

3. "Overdue CAPAs" — FlatList. CAPA code, linked NCR, owner name, due date, days overdue in red.

4. "Upcoming Audits" — next 3 audits as cards: type, date, lead auditor.

5. "Training Compliance" — overall % bar + per-user list showing who is behind.

Create /vtl-mobile/app/ncr/[id].tsx:

Fetch from GET /api/qms/ncrs (filter by ncr_id in frontend or add GET /api/qms/ncrs/:id to backend)

Show full NCR detail: code, description, severity, status, raised_by, assigned_to, root_cause, resolution.

═══════════════════════════════════════════════════════════════

PHASE 3: COMMERCIAL + PEOPLE + NOTIFICATIONS

═══════════════════════════════════════════════════════════════

Create /vtl-mobile/app/(tabs)/commercial.tsx:

Fetch from GET /api/mobile/commercial (build this endpoint in the backend)

The mobile-service.js getCommercialSummary() method should return:

- vendor_watch: JOIN suppliers with any open NCRs referencing their products.

Fields: supplier_name, last_delivery_date (if tracked), open_ncr_count linked to their products.

- zero_stock_products: inventory WHERE quantity = 0 JOIN products

Fields: product_name, sku, last_transaction_date

Display as two sections: "Vendor Watch" and "Zero Stock Impact".

Add a placeholder card "Sales Pipeline — Coming Soon" with blue styling.

Create /vtl-mobile/app/(tabs)/people.tsx:

Fetch from GET /api/mobile/people

Sections:

1. "Team by Role" — horizontal chip row showing count per role.

2. "Training Leaderboard" — ranked list, top performers in green, laggards in red.

3. "Acknowledgements Due" — list of users who owe acknowledgements.

4. "Recent Activity" — last 20 ERP actions with actor name, action type, timestamp.

Create /vtl-mobile/app/notifications.tsx:

Full-page alert feed from GET /api/mobile/alerts.

Grouped by date. Each item: type icon, title, description, severity badge, time.

Accessible from a bell icon in the Home tab header.

Push Notifications:

In app/_layout.tsx, on successful auth:

- Request permission: await Notifications.requestPermissionsAsync()

- Get Expo push token: await Notifications.getExpoPushTokenAsync()

- POST token to new backend endpoint: POST /api/mobile/register-device { token, user_id }

In backend mobile-service.js, add registerDevice(userId, expoPushToken):

- Store token in a new table: mobile_device_tokens (user_id, push_token, created_at, updated_at)

- Create this table with: CREATE TABLE IF NOT EXISTS mobile_device_tokens (...)

Backend: when a new NCR is created (in qms-service.js createNCR()), after the DB insert,

call a sendPushNotification() helper that uses the Expo push API to notify all admin/qa/manager tokens.

Use fetch() to POST to https://exp.host/--/api/v2/push/send — no SDK needed server-side.

═══════════════════════════════════════════════════════════════

PHASE 4: MICRO-ACTIONS

═══════════════════════════════════════════════════════════════

Add to /backend/src/routes/mobile-routes.js:

POST /approve/ncr/:id — body: { status, root_cause, resolution, signature_password }

Calls qmsService.updateNCR() — already exists.

POST /approve/capa/:id — body: { status, effectiveness_review, signature_password }

Calls qmsService.updateCAPA() — already exists.

POST /approve/document/:versionId — body: { signature_password }

Calls qmsService.releaseDocument() — already exists.

All three: authorize(['admin','qa','manager','ceo','cfo'])

In the mobile app, add approve actions:

- On NCR detail screen (/ncr/[id].tsx): if user role is admin/qa/manager/ceo/cfo,

show an "Update Status" button that opens a bottom sheet.

Bottom sheet: status picker, signature password input, Submit button.

- On Quality tab, each CAPA row: "Close CAPA" button → same bottom sheet pattern.

- On Quality tab, each Doc In Review: "Release Document" button → password-only bottom sheet.

- On success: show a green toast notification and invalidate relevant React Query cache keys.

Create /vtl-mobile/components/SignatureBottomSheet.tsx:

Props: visible, title, fields (array of {key, label, type}), onSubmit, onClose

Renders a modal bottom sheet with the given fields and a password input at the bottom.

Use react-native Modal or @gorhom/bottom-sheet.

═══════════════════════════════════════════════════════════════

PHASE 5: POLISH + PRODUCTION APK

═══════════════════════════════════════════════════════════════

Offline caching:

Install: npm install @tanstack/query-async-storage-persister @tanstack/react-query-persist-client

In app/_layout.tsx, replace QueryClientProvider with PersistQueryClientProvider.

Use createAsyncStoragePersister with MMKV as the storage adapter.

This persists the last-known API responses to disk.

When offline, React Query serves stale data and shows a "Last updated X minutes ago" banner.

Biometric lock:

In app/_layout.tsx, on app foreground event (AppState change from background to active):

- Check if biometrics available: await LocalAuthentication.hasHardwareAsync()

- If yes, prompt: await LocalAuthentication.authenticateAsync({ promptMessage: 'Unlock VTL Executive' })

- If authentication fails, navigate to /login

App icon and splash screen:

Copy /frontend/public/logo-white.png to /vtl-mobile/assets/

Generate icon.png (1024×1024) and adaptive-icon.png (1024×1024) using the VTL logo on navy background.

Generate splash.png (1284×2778) — VTL logo centred on #0F2942 background.

Run: npx expo prebuild to apply assets.

Production APK build:

1. Install EAS CLI: npm install -g eas-cli

2. Login: eas login (use Expo account credentials)

3. Configure: eas build:configure

4. Build preview APK: eas build --platform android --profile preview

This produces a direct-install APK for testing.

5. When satisfied: eas build --platform android --profile production

Download the .apk from expo.dev/accounts/[account]/projects/vtl-executive/builds

6. Install on device: adb install vtl-executive.apk

OR transfer the APK file directly and install via Files app.

═══════════════════════════════════════════════════════════════

ENVIRONMENT VARIABLES

═══════════════════════════════════════════════════════════════

Create /vtl-mobile/.env:

EXPO_PUBLIC_API_URL=https://your-render-backend.onrender.com/api

(For local dev: EXPO_PUBLIC_API_URL=http://192.168.X.X:3001/api — use LAN IP, not localhost)

═══════════════════════════════════════════════════════════════

IMPORTANT CONSTRAINTS

═══════════════════════════════════════════════════════════════

1. DO NOT modify any existing files in /frontend. The web ERP is untouched.

2. In /backend, only ADD new files (mobile-routes.js, mobile-service.js).

The only modification to existing backend files is:

a) Adding the /api/mobile route registration to server.js.

b) Adding push notification calls inside qms-service.js createNCR() — append only.

3. All new backend methods must use: const { pool } = require('../services/auth-service')

— match the existing import pattern.

4. All mobile API calls must send the JWT Bearer token via Axios interceptor.

5. The app targets Android only in Phase 1–5. iOS support is out of scope.

6. Do not use Puppeteer or Chromium anywhere in this project.

7. Use react-native-mmkv for fast local storage, expo-secure-store for tokens only.

▶  END OF CLAUDE CODE PROMPT  ◀

# 7. Quick Reference

## 7.1 Key Commands

| Command | Purpose |
| --- | --- |
| npx expo start | Start Expo dev server (scan QR with Expo Go app to preview) |
| npx expo start --tunnel | Start with tunnel (use when device is not on same WiFi) |
| eas build --platform android --profile preview | Build a distributable APK for testing |
| eas build --platform android --profile production | Build final production APK |
| adb install path/to/file.apk | Install APK on connected Android device via USB |
| npx expo install | Install Expo-compatible package versions |
| eas login | Authenticate with Expo account for EAS builds |
| eas build:configure | Initialise EAS build config for the project |
| npx expo prebuild | Generate native Android project files (needed for some configs) |

## 7.2 Roles & Mobile Access

| Role | Tab Access | Actions Available |
| --- | --- | --- |
| ceo / cfo | All tabs | Read-only Phase 1–3. Approve NCR/CAPA/Docs in Phase 4. |
| admin | All tabs | Full read + all Phase 4 approvals. |
| manager | All tabs | Read + approve within their department scope. |
| qa | All tabs | Read + approve QMS documents, NCRs, CAPAs. |
| engineering | Operations, Quality | Read-only. No approve actions. |
| sales | Commercial, People | Read-only. Commercial tab only in Phase 3. |
| staff / operator | Operations only | View active batches and their own transactions. |
| viewer / super_viewer | Home + relevant tabs | Read-only, no drill-downs to sensitive data. |

Role-based access in the mobile app is enforced by the existing backend authorize() middleware — the same rules as the web ERP. The mobile app simply hides UI elements for actions the user's role cannot perform.

## 7.3 Data Refresh Strategy

| Data Type | Refresh Interval | Trigger |
| --- | --- | --- |
| Alert Feed | 30 seconds | Auto-poll + push notification from backend on new NCR/CAPA overdue |
| Dashboard KPIs | 60 seconds | Auto-poll + pull-to-refresh gesture |
| Operations data | 90 seconds | Auto-poll + pull-to-refresh |
| Quality data | 2 minutes | Auto-poll + pull-to-refresh |
| People / Commercial | 5 minutes | Pull-to-refresh only (changes less frequently) |
| After approve action | Immediate | React Query cache invalidation on POST success |

VILAGIO TRADING LIMITED — VTL Executive Mobile Application Roadmap

STRICTLY CONFIDENTIAL — Prepared for internal development use only